Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 22nd Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS48378 |
| Project Name | AutoSage – AI Vehicle Expert Application (Gemini Flash) |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Planning

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Search Vehicle | USN-1 | User can search best vehicle within budget | 3 | High | Team |
| Sprint-1 | AI Recommendation | USN-2 | System suggests vehicles using Gemini Flash | 3 | High | Team |
| Sprint-2 | Vehicle Comparison | USN-3 | User can compare vehicles | 2 | High | Team |
| Sprint-2 | Maintenance Tips | USN-4 | User receives maintenance guidance | 2 | Medium | Team |
| Sprint-3 | Eco Vehicle Finder | USN-5 | User finds electric vehicles | 2 | Medium | Team |
| Sprint-3 | Voice Query | USN-6 | User asks queries using voice | 3 | Medium | Team |
| Sprint-4 | Admin Monitoring | USN-7 | Admin monitors system usage | 1 | Low | Team |

# Sprint Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 22 Feb 2026 | 27 Feb 2026 | 10 |
| Sprint-2 | 10 | 5 Days | 28 Feb 2026 | 05 Mar 2026 | 10 |
| Sprint-3 | 10 | 5 Days | 06 Mar 2026 | 11 Mar 2026 | 10 |
| Sprint-4 | 10 | 5 Days | 12 Mar 2026 | 17 Mar 2026 | 10 |